Sprint Number: Sprint 1
Sprint Duration: 2 Weeks

Start Date: 19 February 2026

End Date: 5 March 2026

Scrum Master: Maxwell Emannuel

Sprint Goal: Implement basic task management functionality: add, view and mark coursework tasks complete.

User Story 1:

As a student, I want to add coursework tasks and deadlines, so that I can organise my academic workload effectively.

User Story 2:

As a student, I want to view a list of all my tasks, so that I can see what needs to be completed.

User Story 3:

As a student, I want to mark tasks as complete, so that I can track my progress.

Tasks Breakdown:

| Task | Owner | Estimated time | Acceptance Criteria |
| --- | --- | --- | --- |
| Design task input form (title, deadline, module) | Khuzaymah Rasheed | 3 hours | Form allows title, deadline, module input |
| Implement task storage (local storage/database) | Arjun Sabherwal | 4 hours | Task data persists after refresh |
| Create task display list UI | Matt Alyott | 4 hours | All added tasks are displayed correctly |
| Implement “mark as complete” feature | Kai Goodman | 3 hours | Task status changes visually when completed |
| Implement “edit/delete task” feature | Maxwell Emmanuel | 3 hours | Tasks can be edited/deleted and changes persist |

Completion Criteria:
A user story is completed when all the features work without errors and it has been tested by at least one other member.

Task 1(Design task input) is completed when the form allows an input of title, deadline, and module

Task 2(Implement task storage) is completed when task data persists even after refreshing

Task 3(Create task display list UI) is completed when all the added tasks are displayed correctly

Task 4(Implement “mark as complete” feature) is completed when task status changes visually when completed

Task 5(Implement “edit/delete task” feature) is completed when tasks can be edited/deleted and changes persist.